## Slide 1: Object-Oriented Analysis and Design
Chapter 2: iterative, evolutionary, and agile
Chapter 3: Case Studies
Slides: By Dr. Semper

## Slide 2: What will we learn?
  We will learn what iterative development is, and why it works
  We will learn what Agile Modeling is, and how it works
  We will explore the Unified Process
  We will contrast iterative (or evolutionary) development methods with sequential (i.e. Waterfall) methods

## Slide 3: Iterative Development
Suppose you were assigned to write a movie script for a company. They know what they want, in terms of what kind of movie, how long, setting, etc., but they need you to fill in the details. How would you do it?
You could spend a lot of time talking to them, getting as much information as possible, and then write the script and send it to them and hope you nailed it …
  Risky: Chances of getting it all right are slim, and if you missed you need to go back and start making changes and edits, which can be complicated if you want the story line to work
You could also start with a draft, and send the incomplete version to them for feedback
  They would understand that this is not finished, but just a draft.
  They provide feedback, you add more details, and the cycle continues
  Eventually, you end up with the finished product that is close to what they wanted
This is how iterative development works

## Slide 4: Unified Process (UP)
A widely adopted process for building, deploying, and possibly maintaining software
  Flexible and open, can adopt practices from other methods such as Scrum
We will concentrate on Agile UP
Iterative and evolutionary development
  Development is organized into a series of short, fixed length mini-projects called iterations
  Note – emphasizes early programming and testing of partial systems, even before all requirements are finalized!
  Direct contrast to sequential methods (i.e. Waterfall), where coding is not started until the requirements phase is finished.
Each iteration enlarges and refines the project, with continual feedback and adaption as the main drivers

## Slide 5: Iterative Methodology
Doesn’t this contradict what we learned in Chapter 1 … analysis first, then design?
  We will see more on this throughout the course, but for now understand that iterative development does not simply mean “start coding”. There is analysis and design work first.
Each iteration is fixed length, called timeboxed
Typical iteration: Spend the first day analyzing the current state of the project, defining goals for the current iteration, and then working on design in small teams
Then teams work on implementing new code, testing, more design discussions, and conducting daily builds of partial system
  Usually involves demonstrations and evaluations with stakeholders (customers or customer reps)
Also planning for next iteration – each iteration may involve analysis and design work

## Slide 6: The Iterative Process

## Slide 7: Embrace Change
Rather than try to “freeze” the requirements so code can be developed to rigid design, accept the fact that change will occur and use it in the development process
  Maybe the customer changes mind after seeing early partial system builds
This has become very popular because it reflects the way the real world works
  Also, coding technology has enhanced code generation methods
OOA/OOD is critical to this approach, since having well defined objects makes it easier to add to or modify the system
Note that this does not mean there are no requirements, or that changes should be encouraged
  Beware of “feature creep” – we will see more later
  This is structured change, not chaos

## Slide 8: Iteration Convergence

## Slide 9: The Benefits
Early feedback – invaluable!
Better success rate for projects
  More likely that the customer will get what they want in the end
If process is properly executed, early mitigation (resolution) of high risks, rather than later
By breaking the project into clearly defined iterations (cycles), the complexity is much more manageable
  Don’t need to solve the entire project first – no paralysis by analysis
  Again, natural fit with OOA/OOD
Constant feedback and input from the customer improves the end product

## Slide 10: Waterfall Lifecycle
Probably an attempt to apply standard product development methods to software
Fully define requirements (and usually design) before coding
Why is Waterfall so prone to fail?
  Software development is not mass production – highly unlikely that all requirements are fully understood up front
  Requirement are also not as stable as we would like, especially for large complex projects
  Change Request process works, but can be cumbersome and slow
  Note it is possible to change requirements later in the project for Waterfall, but it is hard and slow
Try to avoid combining this approach with an iterative approach
  Don’t try to identify all use cases or do complete OOA before coding can start
  Software design and implementation becomes more complex as understanding of the system increases

## Slide 11: Example
Before first iteration, work with customer in a Requirements Workshop to identify a few critical Uses Cases
  Highest risk, most important features, use cases
  Do a deep functional analysis of these use cases
Plan the iteration, i.e. identify which of the selected use cases will be addressed
Iteration 1:
  First couple of days are for OOA/OOD of the assigned tasks
  Remainder of the iteration (x number of weeks): Write code, test, integrate
  If it appears that the original goals for the iteration cannot be met, “de-scope”
  Freeze code for the iteration, demo to customer, get feedback
  Near end of iteration, return to use cases, begin to add to requirements/tasks based upon feedback
  Plan Iteration 2, and continue

## Slide 12: Example
For the first 4-5 iterations, there will be much requirements analysis and refinement
This is the elaboration phase – after it is completed, we have maybe 90% of the requirements identified, but only about 10% of the code written.
This is the time to estimate the time and effort the remainder of the project will take
  Should be based upon the actual work done to this point, as so should be accurate
After this, fewer requirements workshops are needed, although the requirements are never considered “frozen”
This approach is considered risk-driven and client-driven
  Goal of the earliest iterations is to identify and drive down highest risks, build features customer cares most about

## Slide 14: Agile Methods and Attitudes
Stress agility – rapid and flexible response to change
The Agile Manifesto:
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
Any iterative process can be applied in the Agile spirit

## Slide 15: The Agile Principles
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 16: The Agile Principles
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity--the art of maximizing the amount of work not done--is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 17: Agile Modeling
We create models (or UML drawings) to help understand the project
  Not just documentation, or a blueprint to be handed to the software developer
Modeling is very important for Agile methods, and is a key tool for communication
Don’t “over-model”
  Not every class needs a UML drawing
  Some simpler or more obvious parts of the problem can be deferred until coding starts
  Apply modeling and UML drawing for the trickier or more complicated parts
Models and diagrams do not need to be complete, or include every detail – they will be inaccurate, and that is OK
Usually done at a whiteboard, with 2-4 people

## Slide 18: A Clarification …
What is the difference between Unified Process and Agile?
Agile refers to a type of development methodology – it is an adjective. It describes a type of development method
Unified Process is sometimes called Rational Unified Process (RUP), which is a formalized version
  It was created by the Rational Software Corporation, a division of IBM
  RUP is a specific development methodology, and can be considered an Agile methodology
  RUP is a process framework – often criticized for being too document heavy, but it is Agile and can be applied in a flexible way
  Useful for larger projects
  Iterative
There are other Agile methodologies, like Scrum, which apply the Agile principles in different ways.

## Slide 19: UP – The Key Practices
Tackle high-risk and high-value issues in early iterations
Continuously engage users for evaluation and feedback, requirements evolution
Build a cohesive, core architecture early on
Continuously verify quality: test early and often, and realistically!
Apply use cases where appropriate
Utilize visual modeling (UML)
Carefully manage requirements
Practice change request and configuration management

## Slide 20: UP Phases
Inception: approximate the vision, business case, scope, vague estimates
Elaboration: Refined vision, iterative implementation of the core architecture, resolution of high risks, identification of most requirements and scope, realistic estimates
Construction: Iterative implementation of the remaining low risk and easier elements, preparation for deployment
Transition: Beta testing, deployment

## Slide 21: UP Phases

## Slide 22: The UP Disciplines
Disciplines are sets of activities and related artifacts in one subject area
  An artifact is any work product, e.g. code, UML model diagram, etc.
We will concentrate on the following disciplines:
  Business Modeling: Development of the Domain Model artifact
  Requirements: The Use Case Model and Supplementary Specifications artifacts
  Design: The Design Model artifact
Also, UP recognizes Implementation, Test, Deployment, Configuration and Change Management, Project Management, and Environment (setting up the tools and process environment for the project)

## Slide 24: UP Disciplines and Phases

## Slide 25: UP Development Case
Most UP activities and artifacts are considered optional – the methodology is designed to be flexible, and hence applicable to many different types of projects
  But some practices and principles – iterative development, continuous testing – are not optional
The choice of which artifacts to use and practices to follow for the project may be captured in a Development Case – this is an artifact in the Environment discipline
  This document would capture the expected artifacts to be created, for example

## Slide 26: More on Agile Methods
There are many, including Extreme Programming (XP), Dynamic Systems Development Method (DSDM), Feature Driven Development (FDD), Scrum
There has been some criticism:
  Not clear how well this applies to large scale development projects (20+ developers)
  May be hard to outsource, or for teams that are not co-located
  Latest management fad?
  Sometimes massive documentation is required by the customer
  Cost estimation – not sure how much the project will cost until well into it?
The book is structured in an iterative manner – we will skip around the chapters

## Slide 27: When Do Agile Methods Work Best?
Particularly useful is the customer is not clear on what they want …
The iterative approach helps them define the vision/solution as it is built
Only need a good vision to start with
Customer is open to regular communication and feedback – they are willing to be active partners in the design process
Agile may not be the best way to go if the customer knows exactly what they want
  Example: Revising existing application with a clear set of enhancements
  Can still apply the Agile methodology, but the advantage is smaller

## Slide 28: Agile Development: Sample
Inception: Your team meets with the customer and discovers …
  Their current bill processing system is out of date
  Their users receive bill payments (checks) in the mail, and must match these to an existing invoice in their system
  The user typically must search by name/address to find the invoice, and once they find it they must manually update an Excel spreadsheet to indicate payment is complete
  The users hate the user interface for the invoice lookup – it is clunky and not easy to use
  The Excel spreadsheet must be used by many people, and can only be updated by one person at a time – the business has outgrown this model

## Slide 29: Agile Development: Sample
First Iteration: Your team gets to work …
  You decide the solution is new billing system that will include the invoicing and payment functionality
  At a high level, this will involve the creation of a new relational database that will relate billing and invoices, and also may be expanded to include inventory update
  We need to show the customer something in a few weeks …
  The main use case is bill payment, so we start with a simple test DB and user interface that can demonstrate how an invoice can be quickly found and payment information updated

## Slide 30: Agile Development: Sample
First Iteration: Analysis and Design
  You schedule a few meetings with the users of the system, and document their tasks. What are they trying to do, what will make it easier for them, what do they hate about the current system?
  Once you have gathered enough information to understand what is happening, you build a conceptual model of the system – a Domain Model – which includes much of the important information (what info is captured in the invoice, what info is captured in the billing record, etc.)
    This is related to E-R modeling for the RDBS, which will probably be done now as well
  Based upon this, you develop a first draft high level design for the system

## Slide 31: Agile Development: Sample
First Iteration: Coding and Feedback
  Your team starts coding as soon as the overall basic design is in place
  The code you will create is production quality – it will be enhanced/built upon in later iterations
  Test, test, test …
  Near the end of the iteration, the code is frozen and a final review is held
  Your team presents what you have to the customer, and gathers feedback.
  There is agreement on what will be done for the second iteration, including more details on use cases …
  You plan for the next iteration, and continue.

## Slide 32: The Case Studies We Will Work With
These are example systems that the book and lectures will refer to
NextGen Point of Sale (POS) System: This is a system that runs in a store and allows cashiers to check out items for customers. The customers bring a basket of items to the register, the cashier scans or inputs the item information, and a sale total is calculated and processed
Monopoly Game Simulation: This is an application that simulates the playing of a game of Monopoly. The simulation will track the players moves over a set amount of time.

## Slide 33: The Case Studies
We will mostly concentrate on the application logic layer

## Slide 34: Case One: The NextGen POS System
Point-of-Sale (POS) system is application used to record sales and secure payment
  Checkout line at store
System includes hardware and software – we will concentrate on the software
Has interfaces to various service apps, like tax calculator and inventory control, and the system should work even if access to these external services is down (i.e., at least allow checkout with cash if the credit card processing interface goes down)
Needs to support multiple client-side interface types, like thin web-browser, touchscreen, wireless phone, etc.
We plan to sell this to many types of businesses which may have different business processing rules – we need flexibility and the ability to customize

## Slide 35: Case Two: The Monopoly Game
Software version of Monopoly game
This will run as a simulation; the user will configure the game (i.e. indicate the number of players, etc.), start the simulation, and let the game run to its conclusion.
A trace log will be created to record each move a player makes
The simulation should include the rules of the game, and keep track of the amounts each player earns/loses throughout the game
The simulation should allow the user to select various strategies to be employed by the players in the game

## Slide 36: Takeaways from Chapter 2 - 3
Understand the key differences between iterative development and Waterfall
Understand what iterative methods are, how they work, why they are successful

## Slide 37: Next …
Inception – what is it?
How to deal with evolutionary requirements
Use Cases – how to build them
Read Chapters 4-6 for next time